Project plan

HawkEye OSINT Analysis

Project plan

HawkEye OSINT Analysis

# Project Plan

We're a team of ten, split into four sub teams that each own one piece of the build end to end. The plan covers setup, development, integration, testing, and release.

# Team Structure

Ingestion Team. Owns the Reddit adapter, image download, EXIF extraction, and perceptual hashing.

Search Team. Owns reverse image search integration, article scraping, GDELT cross referencing, and the scraping fallback cascade.

Intelligence Team. Owns the local LLM, prompt engineering, fact check API integration, embedding model, and verdict logic.

GUI and Release Team. Owns the desktop interface, visualizations, report export, packaging, documentation, and the GitHub release.

The four-sub team leads plus one overall Project Lead from the coordination group. The Project Lead owns the timeline, the deliverables checklist, Trello board health, and final integration.

# Phases and Milestones

Phase 1: Setup and Foundation. Repo scaffolding, development environment, API keys, Trello board, Discord server, initial architecture docs. Milestone: everyone can run the skeleton locally.

Phase 2: Core Pipeline Development. Each sub team builds their stage against the agreed interfaces. Ingestion and Search teams finish first since Intelligence depends on their outputs. GUI team builds mockups in parallel. Individual contributors also built standalone modules during this phase. Archive History was built as an independent module querying the Wayback Machine CDX API and archive.today TimeMap, providing snapshot counts, first and last seen dates, lifespan in archives, and title-based stealth edit detection across earliest and latest snapshots. URL Safety was built as an independent module querying URLhaus for malware domain checks and crt.sh Certificate Transparency logs for domain age estimation, certificate churn analysis, and subdomain enumeration, with a structured risk classification of clean, suspicious, malicious, or unknown. Both modules were integrated into the backend bridge and their results injected directly into the LLM prompt as structured forensic evidence. Milestone: command line version runs end to end on a test article URL.

Phase 3: Integration.  All four layers wired together. The orchestration layer coordinates the full pipeline. Archive History and URL Safety results are passed into the LLM prompt alongside article text, claim input, and image metadata, giving the model real forensic context rather than just article text. Fact check early exit and caching layer added. Milestone: full pipeline returns a verdict with evidence on any valid news URL.

Phase 4: GUI and Polish.  Desktop interface replaces the command line. All tabs wired to real data. Archive History tab added showing snapshot table from Wayback Machine and archive.today, summary of stealth edit detection, and first and last seen dates. URL Safety tab added showing URLhaus query status, crt.sh domain age, certificate counts, recent certificate activity, and a risk level badge with clean, suspicious, malicious, or unknown rating. Timeline visualization and report export done. Milestone: demo-ready application with all tabs populated from real analysis results.

Phase 5: Testing and Evaluation. Hand labeled test set built, tool run across it, accuracy and latency measured, failure analysis written. Timeout tuning performed for both Archive History (90 seconds with two retries) and URL Safety (120 seconds with three retries) based on observed real-world response times from Wayback CDX and crt.sh. Milestone: evaluation report complete.

Phase 6: Documentation and Release. README, setup guide, demo video, final report, test document. GitHub release tagged. Milestone: public release shipped.

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Lead | Timeline, deliverables, cross team coordination, final integration, submission |
| Sub Team Lead | Sprint planning for their team, code review, unblocking, reporting status |
| Developer | Feature implementation, unit tests, pull requests, cross team code review |
| QA Owner (rotating) | Integration testing, bug triage, test document updates |
| Documentation Owner (rotating) | README |

# Testing Approach

Unit tests per module, written by whoever builds the module. Integration tests added in Phase 3. Manual end to end testing during Phase 4. Timeout and retry behavior validated against real slow endpoints including Wayback CDX and crt.sh under load. Labeled dataset evaluation in Phase 5. Every pull request runs the test suite before merging.

# Documentation Approach

README is the user facing entry point written by the GUI and Release team. Architecture documentation lives in /docs in the repo and is owned by each sub team for their own layer. Meeting notes and decisions log live in Notion. The final report and test document are written collaboratively in the last phase.